Test Plan for ListBoxer Application

Version: 1.0

Change History:

| Date | Author | Description of Changes |
| --- | --- | --- |
| 06.10.2025 | Veronika Lebedovska | Initial creation |

Introduction

The purpose of this document is to verify the correct functionality of the ListBoxer application, designed for creating, editing, and saving alphanumeric universal lists.

The main objective is to ensure that all modes and features of the application work according to the specification and do not contain defects.

## Test Object

Application: ListBoxer v1.98
The application supports three operating modes:

- Alphabetical mode

- Numeric mode

- Mixed mode

## Testing Scope

### Testing Levels:

- System Testing

- Acceptance Testing

### Testing Types:

- Functional Testing (verification that the application performs all declared functions correctly)

- Non-Functional Testing (GUI, installer testing)

### Testing Approaches:

- Black Box Testing

- Ad hoc Testing

- Alpha Testing

- Beta Testing

## Out of Scope

- Security Testing

- Performance Testing

## Test Environment

- Operating System: Windows 11

- Device Type: Laptop

- Model: Acer Extensa 215-23

- Storage: 512 GB

- RAM: 16 GB

- Screen Resolution: 1920×1080

- Application Version: 1.98

## Test Process

The testing process includes the creation of:

- Checklist

- Test Cases

## Entry Criteria

- Availability of the testable application

- Installed operating system on the laptop

- All required documentation prepared and approved

## Exit Criteria

- No new bug reports identified

- All test cases executed

## Work Plan

| Task | Duration | Start Date | End Date |
| --- | --- | --- | --- |
| Test plan and checklist creation | 3 days | 06.10.2025 | 08.10.2025 |
| Test plan and checklist revision | 1 day | 09.10.2025 | 10.10.2025 |
| Test execution | 5 days | 11.10.2025 | 15.10.2025 |
| Bug report documentation | 2 days | 16.10.2025 | 17.10.2025 |

## Risks and Mitigation

- Risk: Incorrect behavior of filters and sorting.
Mitigation: Perform testing of all filters and sorting combinations.

- Risk: Errors when entering invalid characters.
Mitigation: Verify data validation in all input modes.

- Risk: Incompatibility with different Windows versions.
Mitigation: Perform compatibility testing.

## Test Documentation

After completion of testing, the following documents will be available:

- Test Plan

- Checklist

- Test Cases

- Bug Reports